THE PM PLAYBOOK

Project Charter Template

One page. Filled in with your sponsor before any work starts. If you can’t answer every section below in a 30-minute conversation, that’s the real risk on this project — not the work itself.

| Project Name |  |
| --- | --- |
| Sponsor |  |
| Project Manager |  |
| Date |  |

OBJECTIVE

What are we doing, and why does it matter to the business? One or two sentences.

SCOPE

| IN SCOPE | OUT OF SCOPE |
| --- | --- |

SUCCESS CRITERIA

How will we know this worked? Specific and measurable, not "project completed successfully."

CONSTRAINTS

Budget, timeline, resourcing, or technical limits that shape the approach.

KEY STAKEHOLDERS

| NAME | ROLE | INTEREST | NOTES |
| --- | --- | --- | --- |

SIGN-OFF

| NAME | ROLE | SIGNATURE | DATE |
| --- | --- | --- | --- |

FREE TEMPLATE FROM THE PM PLAYBOOK

THE PM PLAYBOOK — WORKED EXAMPLE

Project Charter — Worked Example

The same template, filled in for a realistic project, so you can see what "good" looks like before you fill in your own.

| Project Name | Migrate Customer Support to New Ticketing System |
| --- | --- |
| Sponsor | Priya Shah, Head of Customer Operations |
| Project Manager | Jordan Blake |
| Date | 14 March 2026 |

OBJECTIVE

Replace the legacy support ticketing tool with the new platform to cut average first-response time by 30% and consolidate reporting into a single dashboard, live before the current contract’s Q3 renewal deadline.

SCOPE

| IN SCOPE | OUT OF SCOPE |
| --- | --- |
| - Migrate all open tickets and 12 months of history | - Changes to support team structure |
| - Retrain the 12-person support team | - New support channels (e.g. social media) |
| - Integrate with existing CRM for customer lookup | - Integration with the sales CRM instance |

SUCCESS CRITERIA

- All active tickets migrated with zero data loss

- Support team trained and fully live on the new system by go-live date

- Average first-response time reduced by 30% within 60 days of go-live

CONSTRAINTS

- Budget capped at £18,000 including licensing and migration support

- Must be live before the current contract renews on 30 June

- Support desk cannot go offline during business hours (08:00–18:00)

KEY STAKEHOLDERS

| NAME | ROLE | INTEREST | NOTES |
| --- | --- | --- | --- |
| Priya Shah | Sponsor | High | Wants weekly progress email, not meetings |
| IT Security | Consulted | Medium | Must sign off data migration approach |
| Support Team Leads (x2) | Responsible | High | Own training rollout for their teams |

SIGN-OFF

| NAME | ROLE | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Priya Shah | Sponsor | P. Shah | 14 Mar 2026 |
| Jordan Blake | Project Manager | J. Blake | 14 Mar 2026 |

FREE TEMPLATE FROM THE PM PLAYBOOK

THE PM PLAYBOOK — GUIDE

How to Use This Charter

A charter earns its keep by forcing five questions onto one page before work starts. Here’s what each section is actually for.

1. Objective

The single sentence you’d give a director in a lift. If you can’t write it in two sentences, the project isn’t scoped yet — keep talking to your sponsor before you start work.

2. Scope — including what’s out

Most scope disputes trace back to a charter that only listed what’s in. Writing down what’s explicitly out is what actually prevents scope creep three weeks in.

3. Success Criteria

"Project completed successfully" is not a success criterion. Use numbers wherever you can — a percentage, a date, a count — so nobody can argue about whether you hit it.

4. Constraints

Say the limits out loud now. A budget cap or a hard deadline that only lives in someone’s head isn’t a real constraint — it’s a risk waiting to surface at the worst time.

5. Sign-Off

A charter nobody signed is a draft, not an agreement. Get the sponsor’s name on it before you spend a single hour of delivery time.

Tip: fill this in with your sponsor in one 30-minute conversation. That single conversation avoids more confusion than any amount of documentation written alone.

FREE TEMPLATE FROM THE PM PLAYBOOK